ASCEND NOW

Operations Data System

Technical Analysis & Gap Report

Phase 1 & Phase 2 — Code, Logic and Completion Audit

| Field | Detail |
| --- | --- |
| Document | Dashboard completion & risk analysis |
| Scope | Phase 1 (all criteria) + Phase 2 (interfaces & workflows). Excludes the AI-generated progress-reports layer. |
| Prepared | 21 July 2026 |
| Basis | Direct review of src/ (React 19 + TS), supabase/ (86 migrations, 19 edge functions), and db/docs verified-state documentation |
| Method | Static code + schema audit; no runtime/pen-test performed |

# Contents

# 1. Executive summary

The Ascend Now dashboard is a mature, feature-rich system that is well beyond a Phase 1 minimum in breadth — 46 database tables, four role portals (admin / teacher / performance coach / student), an enrollment-and-invoice workflow, coordinator (“Performance Coach”) logs, and a full homework subsystem. Measured strictly against the contractual acceptance criteria, however, the picture is more nuanced: Phase 1’s core data-flow criterion is genuinely met, but its verification, financial-accuracy and operational-safety criteria each carry a concrete, unmet gap. Much of Phase 2’s interface and workflow scope is already built ahead of its own sign-off gate.

This report audits the code and logic behind both phases (excluding the AI progress-reports layer, per instruction), documents every material gap and red flag with a file-level reference, and gives a prioritised route to a clean sign-off.

## 1.1 Phase 1 scorecard

| # | Phase 1 criterion | Status | One-line verdict |
| --- | --- | --- | --- |
| 1 | Session data flows form → LAH with zero manual copy-paste |  | MET Form → trigger → computed balance. Sound. |
| 2 | Field validation in place; error rate on test dataset demonstrably reduced |  | PARTIAL Validation exists; no test suite or dataset to prove reduction. |
| 3 | HR/Finance can generate accurate payment summaries |  | PARTIAL Hours & no-show payouts only; no pay-rate/price exists. |
| 4 | Backup & restore procedures documented and tested |  | NOT MET No backup/restore doc exists at all. |

## 1.2 Phase 2 scorecard (interfaces & workflows; AI layer excluded)

| Phase 2 deliverable | Build state | Verdict |
| --- | --- | --- |
| Student / parent-facing view (history, progress, milestones) |  | BUILT Live at /student/*. Progress is session history + package bars; no explicit “milestone” model. |
| Performance Coach dashboard (aggregated insights) |  | BUILT PC Assignment Report + Coordinator Logs. Aggregation has a scale caveat (see §5.2). |
| Review / improve the invoice input workflow |  | PARTIAL Enrollment→invoice→proof flow is strong, but carries no price and has upload-hardening gaps. |
| AI insights layer (summaries, tips, risk flags) |  | EXCLUDED Out of scope for this report, per instruction. |

The single most important finding The dashboard’s features are well ahead of Phase 1, but its provable guarantees — a tested restore, a real money figure, and a measured error rate — are the three things a sign-off actually rests on, and those are exactly what is missing.

# 2. Scope, method & system inventory

## 2.1 What was reviewed

- Frontend: React 19 + TypeScript + Vite, ~40 hooks, shared component library, React Router v7 dynamic routes (src/).

- Backend: Supabase Postgres 17 — 46 tables, RLS on all, 86 timestamped migrations, 19 Deno edge functions (supabase/).

- Documentation: VERIFIED_DATABASE_STATE.md (regenerated from live introspection), HOURS_AND_REVENUE_LOGIC.md, README.md.

## 2.2 What is excluded

- The AI-generated progress-reports layer (Gemini-driven session summaries, progress tips, risk flags, next actions). Excluded per instruction. The homework-generator subsystem is only referenced where it affects shared infrastructure (storage buckets, email secrets).

- Runtime, load and penetration testing — this is a static code and schema audit. Findings marked “verify” need a live check.

## 2.3 Architecture at a glance

| Layer | Implementation |
| --- | --- |
| Data flow | Session-log form → session_logs INSERT → BEFORE trigger auto-links student_package_id → balances computed on read |
| Money model | None. No rate/price/currency column anywhere; “Revenue” = billable hours |
| Security boundary | Postgres RLS (real). Client ProtectedRoute / scoping props are UX only |
| Account creation | Admin-created only; no public signup. Edge functions provision auth users |
| Notifications | Edge functions over SMTP (secrets set outside the repo) |
| Tests | None — no test runner, no *.test.ts files, no test dataset |

# 3. Phase 1 — detailed analysis

## 3.1 Criterion 1 — Zero manual copy-paste

Status: MET  — genuinely done and architecturally sound.

### How the flow works (verified in code)

- A teacher completes SessionLogFormView.tsx → a single INSERT into session_logs. Teacher identity is auto-filled from the session (currentTeacher.id), never typed.

- A BEFORE INSERT/UPDATE/DELETE trigger, handle_session_log_package_lock(), automatically stamps session_logs.student_package_id to the student’s currently-unlocked package for that course type. No human links the session to a package.

- “Learner’s Actual Hours” (LAH) is not a data-entry surface — it is a read-only computed view. computeHoursUsed() (useStudentPackages.ts) sums session_duration_hrs across the student’s sessions at render time.

There is no intermediate spreadsheet, no re-keying, and no “copy the hours into the package” step. The criterion is met.

Caveat carried forward The mechanism that makes this criterion pass — computing consumed hours on the client rather than storing them — is itself the single most important structural risk in the system. It does not break Criterion 1, but see §6.1.

## 3.2 Criterion 2 — Validation & measurable error reduction

Status: PARTIAL  — validation is present; “demonstrably reduced” cannot currently be shown.

### What exists (adequate)

- Form guards in handleSubmit (approx. lines 577–603): student required for real sessions; student-or-name for demo lessons; Fathom link must match ^https:\/\/fathom\.video\/share\/[\w-]+$; a coach flag requires a comment; locked-month block.

- DB CHECK constraints: session_duration_hrs >= 0 and must round to 0.25 (15-min) increments; single-row settings tables enforced by CHECK (id = 1); date columns store a real DATE, never split fields.

- Structured foreign keys replaced free-text (student_id, subject_id, curriculum_id) — a whole class of typo error is designed out.

### The gap (blocks a clean sign-off)

- No automated test suite. package.json defines only dev / build / lint / preview — no test runner, and zero *.test.ts(x) / *.spec.ts files exist.

- No “test dataset” is referenced anywhere in the repository.

- Therefore the clause “the error rate on the test dataset is demonstrably reduced” cannot be evidenced — there is no baseline captured and nothing to measure against.

Definition of done A fixed sample dataset (the “test dataset” the criterion names), a documented before/after error count, and a minimal unit-test harness pinning the money-sensitive pure functions (computeHoursUsed, noShow.ts predicates, teacherPeriodDetail, invoice aggregation).

## 3.3 Criterion 3 — HR / Finance payment summaries

Status: PARTIAL  — a genuine financial-accuracy gap.

### What HR/Finance can obtain today

- Per-teacher hours by month via fetchTeacherPeriodDetail() (Admin → Teacher’s Hours; teacher’s own “My Hours”).

- Per-teacher no-show payout: payable no-show count × a single flat rate (no_show_settings.payout_amount, default 30 SGD), snapshotted onto monthly_report_teacher_stats when a report is locked.

- Teacher-uploaded Zoom invoices for admin acknowledgement.

### The gap

A schema-wide search for hourly_rate | price | rate_per | salary | pay_rate | currency returns nothing. Confirmed by HOURS_AND_REVENUE_LOGIC.md: “there is no dollar-rate or price-per-hour computation anywhere in this codebase … ‘Revenue’ here means … billable hours.”

- The only actual currency figure the system can produce is the flat no-show payout. Taught hours cannot be converted into a payment amount because no per-hour teaching rate exists (global, per-teacher, or per-subject).

- The admin “Monthly Revenue” tab and buildMonthlyRevenuePdf are named “revenue” but output hours, not money — a naming trap that will mislead a Finance user.

- The enrollment invoice emailed to families lists packages/hours only, with no price (a known item in README §5).

Definition of done A rate model — at minimum a single global SGD/hour constant in a settings table (mirroring the no_show_settings pattern) — plus a rename of “Monthly Revenue” to “Billable Hours” until a rate exists. A per-teacher or per-subject rate table if pay varies.

## 3.4 Criterion 4 — Backup & restore

Status: NOT MET  — no coverage.

- No backup/restore documentation exists. A search across all docs for backup | restore | pg_dump | point-in-time | disaster recovery returns nothing describing a procedure.

- What does exist in db/scripts/ are destructive scripts: wipe-hours-and-revenue-data.sql, wipe-invoices-and-reports.sql, wipe-students-and-testing-data.sql, reset-db.sql (62 KB). These are the opposite of a backup story and are dangerous to keep without a tested restore path.

- Supabase provides managed backups / PITR, but the criterion requires this to be documented and tested — neither is present, and there is no evidence a restore has ever been rehearsed.

Definition of done - A db/docs/BACKUP_AND_RESTORE.md runbook covering: the active Supabase plan / PITR window; how to take an on-demand logical dump (pg_dump) including storage buckets; a step-by-step restore runbook; and a dated record of at least one successful restore into a scratch project.

# 4. Deep dive — the hours & billing engine

Because every payment, balance and report ultimately derives from one mechanism, it warrants its own section. This is where the most consequential logic — and the most consequential risk — lives.

## 4.1 Two independent counters

| Counter | How it is computed |
| --- | --- |
| Teacher hours | fetchTeacherPeriodDetail() sums session_duration_hrs for every non-no-show session of a teacher over a date range. Ignores course_type / student. Powers Teacher Hours + My Hours. |
| Student package hours (“Revenue”) | computeHoursUsed() sums session_duration_hrs for a student + matching course_type (or specific student_package_id), excluding no-shows. Powers balances, invoices, reports. |

The only thing that decides whether a session touches a package is whether the form set student_id and course_type_id. There is no separate “is this revenue” flag.

## 4.2 No-show semantics (billing-critical)

| Type | Pays teacher? | Deducts student hour? | Notes |
| --- | --- | --- | --- |
| No Show 1 | No | No | Affects nobody; course_type_id / duration left null |
| No Show 2 | Yes (flat rate) | No | Pays teacher; package untouched |
| No Show + | Yes (flat rate) | Yes | Carries real course_type_id + duration (admin default), so it bills |

Encoded in src/utils/noShow.ts (isNonBillableNoShow, isPayableNoShow). Duration for No Show + comes silently from session_duration_settings.default_duration_hrs, never shown in the form — correct per product decision, but it means a billed deduction happens with no per-log human confirmation.

## 4.3 Multi-pool resolution (bundle students)

Foundation Program / All-In-One students hold several concurrent pools. handle_session_log_package_lock() resolves which pool a session bills against in this order:

- If the session was already resolved and student/course type are unchanged → pass through untouched (never re-resolve a deducted session).

- Exactly one unlocked pool for the course type → use it.

- Zero pools → create a fresh zero-hour pool of the session’s own course type and flag pool_fallback_used (overage), never blocking the save.

- More than one → check the sticky session_log_pool_resolutions cache first, then a direct subject-name→pool_label match; if neither resolves, leave student_package_id NULL and pool_ambiguous = true for a PC to resolve manually.

This logic has already absorbed three real bug fixes (cross-course-type borrow on student S1; re-resolution of already-deducted sessions; resolution-before-subject-name ordering). It is now correct but intricate and human-dependent at the edges — see §6.3–§6.4.

# 5. Phase 2 — detailed analysis (AI layer excluded)

Phase 2 is contractually conditional on written Phase 1 sign-off. Notably, much of its interface and workflow scope is already built — so the risk here is inverted: effort has run ahead of the gate. Each deliverable is assessed on what actually ships in the code.

## 5.1 Student / parent-facing view

Build state: BUILT. A read-only /student/* portal (parent role was merged into student on 2026-07-07 — one login per family).

### What is delivered

- /student/overview: a three-level drill-down (branch → subject → per-teacher session history), branches derived from the student’s own packages; plus teacher notes and the assigned coach’s profile card.

- /student/sessions: filterable session history (coach-internal fields such as engagement / flag / Fathom transcript deliberately hidden).

- /student/packages (balance bars) and /student/reports (only reports an admin explicitly published, RLS-enforced on invoices.published_to_student_at).

### Gaps against the brief

- “Progress” and “key milestones” are represented implicitly (session history + hour bars). There is no explicit milestone/goal-tracking model surfaced to the student; the goal/outcome data lives in Performance Coach Logs, which students cannot see. If “milestones” means a visible achievement timeline, it is not built.

- First-login “complete your profile” gate requires a large field set; an existing student missing any field is re-gated. Worth confirming this is acceptable UX, not a lock-out risk.

## 5.2 Performance Coach dashboard (aggregated insights)

Build state: BUILT. Two surfaces: the PcAssignmentReport aggregate (mean of 9 star ratings + distribution of 5 dropdowns across a coach’s students) and the append-only Performance Coach Log history per student.

### Logic review — usePcReport.ts

- Aggregation correctly takes the latest log per student (newest-first fetch, first-seen wins) so students with more logs are not over-weighted. Means for ratings, distributions for categories — statistically appropriate.

- Scale caveat: the query is .select("*").in("student_id", ids) with no explicit range. Supabase caps rows at 1000 by default — a coach with many students × many historical logs could hit the cap and silently miss the latest log for some students, skewing the aggregate. Add an explicit ordering+limit strategy or fetch latest-per-student server-side.

- idsKey = studentIds.join(",") then .split(",") is a fragile round-trip; safe only because student IDs contain no commas. A code smell worth tidying.

## 5.3 Invoice / data-entry workflow

Build state: PARTIAL. The enrollment → invoice → payment-proof → review flow (three edge functions: send-enrollment-invoice, submit-payment-proof, review-enrollment-payment) is the single source of truth for hour changes and is well-designed — multi-package requests, per-line pool resolution, locked-package renewal rules, deduped confirmation emails.

### Strengths

- Direct-entry hour actions were removed so LAH stays a consistent read-only reflection — the invoice flow is the only write path. Good discipline.

- submit-payment-proof cleans up partially-uploaded files on any later failure — no orphaned bucket objects.

### Gaps & red flags (detailed in §6)

- No price/amount on the invoice (ties to Criterion 3).

- The public upload endpoint has no file-type / size validation and tokens never actually expire despite the “Invalid or expired” copy (§6.6).

- The pre-payment edit modal (AdminEnrollmentsPage.tsx) edits only a subset of fields even though the update type supports more (README §5).

# 6. Red-flag catalogue — logic & code

Findings are ranked by risk. Severity: ● High  ● Medium  ● Low.

● 6.1  Consumed hours are computed on the client, never stored   [HIGH]

student_packages stores total_hours_purchased but not hours_used. Every balance, every “X/Y hrs” figure, and every invoice total is derived by summing session_logs in JavaScript, on each page load.

Why it matters:

- No server-side source of truth for consumed hours. Correctness depends on every page fetching the complete session set and summing identically. Three subtly different helpers already exist (computeHoursUsed, computeHoursUsedBySubject, computeHoursUsedByTeacher) plus teacherPeriodDetail — divergence risk is real.

- Pagination / RLS row-capping is a silent-undercount hazard: if any feeding query is ever limited or partially blocked, the balance reads low with no error — a family could appear to have hours they have spent.

- This fragility was already hit once: locked-package hours “bled into” renewals until the sum was re-scoped by student_package_id (2026-07-02).

Recommendation: make a stored, trigger-maintained hours_used (or a DB view / materialized view) the source of truth and have the client display it. At minimum, pin the helpers with shared-fixture unit tests.

● 6.2  “Monthly Revenue” means hours, not money   [MEDIUM]

A Finance user reads “revenue” as currency; the tab and buildMonthlyRevenuePdf emit hours. Either rename to “Billable Hours” until a rate exists, or add the rate. This is a correctness-of-communication defect even though the numbers are internally consistent.

● 6.3  Zero-active-pool fallback silently creates 0-hour “overage” pools   [MEDIUM]

When a session is logged for a student with no matching package, the trigger auto-creates a zero-hour pool and stamps pool_fallback_used = true rather than blocking; the session reads as e.g. “1/0 hrs used”. By design (it avoids data loss and was hardened on 2026-07-05 to stop cross-course-type borrowing). But reconciliation depends entirely on a human noticing the flag or acting on a notify-pool-issue email. An unnoticed overage means a student consumes hours they never bought, invisibly.

● 6.4  Multi-pool sessions can sit unresolved (pool_ambiguous) indefinitely   [MEDIUM]

For bundle students, an unresolvable session is saved with student_package_id = NULL, pool_ambiguous = true and is excluded from every balance until a PC manually resolves it. If the notifying email does not fire (see 6.5) or the PC ignores it, those hours are uncounted — the balance looks healthier than reality and the teacher’s billable picture is incomplete. There is no dashboard queue forcing resolution; it is email-dependent.

● 6.5  Notification email delivery is unverified   [MEDIUM]

VERIFIED_DATABASE_STATE.md notes for notify-pool-issue (same pattern as notify-package-threshold): its PUBLIC_APP_URL / SMTP_* secrets “still need to be confirmed set before it can actually send.” The reconciliation flows in 6.3/6.4 lean on these emails as the only prompt to act. If SMTP is not configured in production, the “a human will catch it” safety net silently does not exist. Action: verify the secrets are set in prod and that a test email delivers.

● 6.6  Public payment-proof endpoint: no file validation, misleading “expiry”   [MEDIUM]

submit-payment-proof is intentionally public (no JWT) with the URL token as the only access control. Reviewing index.ts:

- No content-type allow-list and no size limit. The extension is taken from the filename (file.name.split(".").pop() ?? "bin") and the content type from the client (file.type), both attacker-controlled. A holder of the token can upload arbitrary files (HTML/SVG/scripts) into the private payment-proofs bucket; if an admin later opens one via a signed URL that renders inline, that is a stored-content risk.

- Tokens never expire. The error string says “Invalid or expired payment link”, but there is no expiry or single-use logic — a leaked token stays valid until the request leaves a resubmittable status. Consider TTL / single-use and rate-limiting.

- No rate-limiting is present on the public POST path.

● 6.7  usePcReport can hit the 1000-row cap on large coaches   [MEDIUM]

As detailed in §5.2 — the un-ranged .select("*").in("student_id", ids) fetch can silently truncate history for a high-volume coach, skewing the aggregate insights the PC dashboard is meant to provide.

● 6.8  SET search_path missing on most SECURITY DEFINER functions   [LOW]

Supabase advisors flag function_search_path_mutable on nearly all functions (only four set it). Not currently exploitable, but these are privilege-elevated functions and a mutable search_path is a known escalation vector. Cheap to harden — add SET search_path = public to each.

● 6.9  Duplicate / overlapping RLS policies on several tables   [LOW]

session_logs, curricula, subjects, subject_categories, teacher_subjects, program_types carry redundant policies from iterative migrations. Not broken, but overlapping policies make it easy to think access has been tightened when a broader leftover still grants it. Consolidate and re-audit.

● 6.10  Client-side scoping is display-only (by design, but note it)   [LOW]

ProtectedRoute and props like allowedIds / scopeToTeacherId are UX conveniences, not security — correctly documented in README §3.6. “My Students” scoping for PCs is deliberately display-only; any staff row can read every student. An accepted decision, but one HR/Finance should understand when reasoning about who-can-see-what.

# 7. What is done well

A balanced report records strengths — several are above the norm for a build this size.

- Documentation discipline. CLAUDE.md enforces that VERIFIED_DATABASE_STATE.md is regenerated from live introspection, and it demonstrably caught and undid real bugs (the S1 cross-course-type billing error; the login-lockout email desync).

- Single write-path for hours. Removing direct hour-entry so the invoice flow is the only source of truth is exactly the right call for auditability.

- Fail-closed RLS. The rls_auto_enable event trigger locks every new table until policies are added — secure by default.

- Structured catalogue. Moving students/subjects off free text onto FK-backed tables designs out a large class of data-entry error.

- Careful no-show / multi-pool semantics. The billing edge cases are genuinely thought through and documented, with fixes traced to the sessions that surfaced them.

# 8. Route to sign-off — prioritised

## 8.1 To close Phase 1 as written

- Backup & restore runbook + one tested restore (Criterion 4). Highest priority — currently zero coverage; blocks sign-off outright.

- A pay-rate model (Criterion 3). Even a single global SGD/hour setting unblocks real payment summaries; rename “Monthly Revenue” → “Billable Hours” in the interim.

- A test dataset + before/after error measurement and a minimal unit-test harness on the money-sensitive pure functions (Criterion 2).

## 8.2 Robustness (independent of the wording)

- Make consumed-hours a stored / DB-computed source of truth, or pin the three client helpers with tests (6.1).

- Confirm SMTP / PUBLIC_APP_URL secrets in production and prove delivery (6.5); add a dashboard queue for unresolved pool_ambiguous + pool_fallback_used sessions so reconciliation is not email-dependent (6.3–6.4).

- Harden the public upload endpoint: content-type allow-list, size limit, token TTL / single-use, rate-limiting (6.6).

- Add SET search_path to all SECURITY DEFINER functions; consolidate duplicate RLS policies (6.8–6.9).

## 8.3 Phase 2 governance

Phase 2 interface/workflow scope is substantially built ahead of its contractual sign-off gate. Recommendation: freeze Phase 2 surface area (including the excluded AI layer) and redirect effort to closing the four Phase 1 criteria, so the written sign-off the contract requires can actually be given. If a visible “milestones” model is expected for the student view (§5.1), scope it explicitly rather than assuming session history covers it.

End of report. Prepared from a static review of the repository at the stated date. Items marked “verify” or “confirm” require a live environment check to close.